SETUP Form 011 - Termination/Withdrawal Report

I. Project Title:		Technology Enhancement of R&G Food Products

II. Project Cooperator:	Ms. Mary Grace B. Clar

III. Project Duration:	One (1) year

IV. Amount of SETUP Assistance: Php 900,000.00

V. Date Funds Released to the Cooperator: 	August 2021

VI. Refund Period:		April 2022 – April 2025

VII. Terminated/Withdrawn on:

- Expected Output vs Actual Accomplishment (including training and/or consultancy services to be provided)

| Expected Output | Actual Accomplishment | Remarks/Justification |
| --- | --- | --- |
| 80% increase in productivity 80% improved quality of products 100% contribution to the production 90% decrease in rejects 80% additional clients | The expected outputs were partially realized, especially during the peak production period. However, the sustainability of these outcomes was undermined by a confluence of external economic variables. | The company experienced decline in market demand for both its primary coconut husk products and its buko pie line. This downturn in sales directly contributed to the closure of its physical store which had become financially unsustainable. The combined impact of reduced consumer interest and rising operational costs particularly rental fees and overhead expenses further strained the company's resources. Due to the increased cost of raw materials, utilities, and logistics brought by inflation, the owner cannot maintain the day-to-day operations and sustain the overall business viability. |

- List of equipment/facilities purchased/fabricated with corresponding cost/value:

| Approved S&T Intervention Related Equipment |  |  | Actual S&T Intervention Related Equipment Acquired |  |  | Remarks/ Justification |
| --- | --- | --- | --- | --- | --- | --- |
| Qty | Particulars | Cost | Qty | Particulars | Cost |  |
| 1 | Waste shredder with coco coir and coco peat extractor | 850,000.00 | 1 | Decorticating Machine | 440,000.00 | The variation between the approved and actual S&T intervention-related equipment was based on the owner’s sound discretion and by cost-effectiveness, equipment availability, and the immediate operational needs of the business. The originally approved waste shredder was replaced with a decorticating machine and accessories that served the same functional purpose at a lower cost. Other substitutions, such as the acquisition of multifunctional 2-in-1 coconut drill and cutter units and the omission of certain digital systems were made as better, more practical choices. The reallocated funds were instead used to procure essential equipment like conveyors, mixers, and stainless tools that directly supported productivity and quality output. All adjustments were made in good faith and remained aligned with the original objectives of the S&T intervention. |
| 1 | Coconut cutting machine | 150,000.00 |  | Additional accessories for the decorticating machine | 15,000.00 |  |
| 1 | Food Processor | 38,000.00 |  |  |  |  |
| 3 | Heavy-duty blender | 60,000.00 | 2 | 2n1 Stainless coconut drill and cutting machine | 117,000.00 |  |
| 3 | Stainless Tables | 84,000.00 | 3 | Stainless Tables | 30,000.00 |  |
| 1 | Plastic cup sealer | 28,000.00 | 1 | Stainless rack organizer | 15,000.00 |  |
| 1 | Plastic sheet sealer | 7,000.00 | 1 | 3-compartment sink | 20,000.00 |  |
| 1 | Accounting and inventory system | 100,000.00 | 1 | Stainless platform trolley | 8,000.00 |  |
| 1 | Barcode software and printer | 50,000.00 | 1 | Stainless tube with casing | 15,000.00 |  |
| 2 | Flour mixers | 76,000.00 | 2 | Heavy-duty ice crusher | 40,000.00 |  |
| 1 | Industrial Oven | 45,000.00 | 1 | Working table | 10,000.00 |  |
| 2 | Industrial fans for cooling | 12,000.00 | 2 | Heavy-duty Blender | 25,660.00 |  |
|  |  |  | 1 | Planetary mixer | 34,500.00 |  |
|  |  |  | 1 | Barcode scanner | 3,500.00 |  |
|  |  |  | 1 | 4-level steel cabinet | 8,000.00 |  |
|  |  |  | 2 | Stainless Strainers | 14,000.00 |  |
|  |  |  | 3 | Customized Conveyors | 92,000.00 |  |
|  |  |  | 1 | Industrial fans | 12,000.00 |  |

- Non-equipment items provided (packaging, etc.)

| Approved Items of Expenditure (under MOOE) |  |  | Actual expenditure (under MOOE) |  |  | Remarks/ Justification |
| --- | --- | --- | --- | --- | --- | --- |
| Qty | Particulars | Cost | Qty | Particulars | Cost |  |
| None |  |  |  |  |  | The company is currently in Phase II of its SETUP implementation as they successfully completed Phase I in 2016. During the initial phase, the firm underwent key technical interventions, including the conduct of Manufacturing Productivity Extension (MPEX) Program and an Energy Audit. |

VIII. Problems met, and action taken during project implementation

Minor constraints were encountered during project implementation particularly during the procurement stage due to the cooperator's decision to modify the originally approved equipment. However, these adjustments were manageable and were promptly addressed through proper coordination and adherence to procedural requirements with objectives remained on track.

IX. Status of Funds and Equipment Acquired thru the Project

The project fund has been fully disbursed and all procured equipment, as listed above, was verified to be present and accounted for during the project monitoring visit conducted in coordination with RPMO.

X. Reason for Termination/Withdrawal

The company has submitted a formal letter of intent to voluntarily return selected equipment citing financial constraints because of their inability to sustain payment obligations. The primary reason that contributed to this decision was the closure of their physical store and the discontinuation of production activities. The request for pullout was initiated solely at the discretion of the cooperator based on their current challenges.

XI. Final Obligation of the Beneficiary

(To be computed by RPMO)

XII. Impact of Intervention (if applicable)

The intervention initially resulted in enhanced productivity, improved product quality, and more streamlined process through acquisition of appropriate equipment, and adherence to food safety standards. However, the business later faced financial constraints, and the closure of its physical store affected the sustained utilization of the acquired technologies.

XIII. Final Recommendation

Proceed with the pull-out of all equipment not currently in use by the cooperator and still in good operational condition. The final obligation shall be recomputed with consideration of depreciation.  A revised refund schedule shall then be prepared based on the adjusted values.

Prepared by:						Reviewed and Endorsed by:

MICHAEL T. MAYO					ENGR. NORMINA P. PAHM

Provincial Director					ARD/Chief, Technical Services Division

Noted by:

ENGR. SAMMY P. MALAWAN

Regional Director